# Orbit — Feature Sprint Work Division

Project: AI-Powered Personal Resource Optimization & Subscription Intelligence System

Course: 22AIE311 — Software Engineering

# Adithyan R (Roll: AM.SC.U4AIE23065) — Backend & AI

| # | Task | Details |
| --- | --- | --- |
| 1 | Gamification Database | New tables: user_scores, achievements, streaks — to track user progress and rewards |
| 2 | Star / Achievement API | Endpoints to award stars when goals are completed, track daily streaks, and calculate user level |
| 3 | AI Chatbot Endpoint | POST /api/chat — integrates Gemini / Claude API with the user's real subscription and usage data as context |
| 4 | Smart Recommendations | Algorithm to flag subscriptions with low usage hours and suggest cancellation with cost savings shown |
| 5 | Renewal Alerts | SendGrid email notifications when a subscription renews within 3 days |
| 6 | Usage Analytics | Weekly/monthly cost trends, forecast next month's spend, cost-per-hour ROI per subscription |

# Adithya Rajesh (Roll: AM.SC.U4AIE23007) — Frontend & UI

| # | Task | Details |
| --- | --- | --- |
| 1 | Full UI Redesign | Dark/gradient theme, animated cards, improved typography and layout across all pages |
| 2 | Star Tree Component | Visual tree that grows a new star each time a goal is completed — the centerpiece gamification feature |
| 3 | User Score Widget | Score badge on dashboard with level system: Bronze → Silver → Gold → Platinum |
| 4 | AI Chat Widget | Floating chat bubble, sliding chat panel connected to the backend chatbot API |
| 5 | Subscription Cards | Richer cards with app logos, usage progress bars, ROI badge, color-coded by category |
| 6 | Onboarding Wizard | Step-by-step first-time setup — add subscriptions, set goals, pick interests |
| 7 | Mobile Responsive | Fully responsive layout for all phone and tablet screen sizes |

# Suggested Priority Order

Week 1: UI Redesign + Star Tree UI + Gamification backend tables & APIs

Week 2: AI Chatbot — backend endpoint + frontend chat widget

Week 3: Smart Recommendations + Renewal Email Alerts

Week 4: Polish, mobile responsiveness, onboarding wizard

# What Makes This App Stand Out

Star Tree — visual, emotional reward system unlike any existing subscription tracker

AI Chatbot with real context — not a generic bot, it knows YOUR subscriptions and usage data

ROI Score per subscription — ranks subs by value delivered per hour spent

User Level System — gamified engagement that keeps users coming back

Cost Forecasting — predicts next month's spend based on current subscriptions